# Change and Adoption Plan (CAP)

## GlobalConsult Recruitment System Optimization

The successful implementation of the new Applicant Tracking System (ATS) requires a robust Change Management plan focused on user adoption and mitigating resistance to significant process automation (AI Screening, Automated Scheduling). This plan follows a phased approach aligned with the project lifecycle.

## 1. Change Management Strategy & Goals

| Strategy Area | Goal | Success Metric (Adoption) |
| --- | --- | --- |
| Awareness & Buy-in | Secure visible, continuous support from Executive Leadership (CEO/CHRO) to validate the strategic importance. | All Executive communications mention the 30% reduction in Time-to-Hire goal. |
| Training & Skillset | Enable all users to confidently execute the new automated workflows. | >95% completion rate on mandatory training for Recruiters and Hiring Managers before Go-Live. |
| Resistance Mitigation | Address key fears: fear of AI replacing roles (Recruiters) and distrust of auditability (Compliance). | <5% usage of old, unsanctioned spreadsheets 30 days post-Go-Live. |
| Reinforcement | Ensure the new system is the primary, mandatory method for all hiring activities. | All new job postings must originate and be managed exclusively within the new ATS. |

## 2.  Stakeholder-Specific Change Approach

Change interventions must be tailored to address the unique pain points and concerns identified in the interviews.

### A. Recruiters / TA Specialists (High Impact Change)

The new process eliminates manual screening and scheduling, requiring a shift from administrators to strategic partners.

| Concern / Pain Point | Mitigation Strategy | Training Focus |
| --- | --- | --- |
| "AI will replace me." | Emphasize the new role: the AI is a time-saving tool that frees them to focus on high-touch engagement (Top 20 candidates, offer negotiation) rather than repetitive administration. | Quality Validation: Training on how to critically validate the AI Match Score and use the Audit Trail (US 1.3) to fine-tune keywords, not just accept the score blindly. |
| Data Fragmentation | Clear communication: The ATS is the Single Source of Truth (SSOT). All notes, emails, and feedback must live there. | Mandatory Workflow: Enforce the use of the ATS's centralized candidate profile (US 2.1) and decommission old spreadsheets (Master Tracking File). |
| Automated Scheduling | Highlight the immediate time savings (hours per day on email tag). | Hands-on practice with generating, sending, and managing the Self-Scheduling Link (US 1.4) and troubleshooting common calendar conflicts. |

### B. Hiring Managers (Medium Impact Change)

The change is primarily centered on where they review candidates and how they submit feedback.

| Concern / Pain Point | Mitigation Strategy | Training Focus |
| --- | --- | --- |
| "Hiring takes too long." | Position the Manager Dashboard as the direct solution to the delay problem, providing fast access to shortlist reviews. | Dashboard Proficiency: Mandatory training on logging into the Manager Dashboard (US 2.2), viewing the candidate's Match Score, and submitting structured Yes/No feedback within 48 hours. |
| Inconsistent Quality | Show how defining weighted keywords upfront (US 1.1) directly improves the quality of the shortlist they receive from the AI. | Job Definition: Training on how to effectively structure job requirements and keyword weights to optimize the AI's output. |

### C. HR Operations & Compliance (Critical Impact)

This group needs assurance that the system protects the company legally.

| Concern / Pain Point | Mitigation Strategy | Training Focus |
| --- | --- | --- |
| AI "Black Box" Risk | Prove Auditability: Provide dedicated access and reports that demonstrate the system's compliance features are configured correctly. | Audit Log Review: Training on how to access and interpret the AI Screening Audit Trail (US 1.3) and compliance reports (US 3.4) to prove non-bias. |
| GDPR/Privacy | Confirm the system meets all requirements for Role-Based Access Control (RBAC) and automated data retention. | PII/RBAC Verification: Reviewing and signing off on the access matrix to ensure Hiring Managers are blocked from sensitive PII data (US 3.4). |

## 3. Communication & Training Plan

| Phase | Target Audience | Communication Type & Content |
| --- | --- | --- |
| Pre-Launch (Planning/Execution) | All Staff | CEO/CHRO Kick-off Video: Announcing the project, linking the ATS directly to global expansion goals, and focusing on the 40% Time-to-Hire target. |
| 3 Weeks Pre-Go-Live | Recruiters, HR Leadership | Workflow Walkthroughs: Detailed, documented steps on the new 'To-Be' process map, focusing on the elimination of manual steps. |
| 2 Weeks Pre-Go-Live | All Users | Mandatory Training Sessions: Role-based hands-on training (e.g., dedicated session on the Manager Dashboard; dedicated session on AI Auditability for Compliance). |
| Go-Live Day | All Users | System Access and "Old System" Shutdown: Communicate the single moment the new system is mandatory. Hypercare Support Team announcement. |
| Post-Launch (Month 1) | All Users | Success Stories & Reinforcement: Internal newsletter highlighting the first three successful fast hires, showcasing the Time-to-Hire metric moving downwards. |

### Hypercare Support (First 30 Days)

A dedicated support team will be established, co-located (virtually) with Recruiters, for the first month post-Go-Live.

- Support Channel: Dedicated Teams channel for immediate troubleshooting.

- Focus: Immediate resolution of integration issues (Outlook/HRIS) and reinforcing the new automated workflows (e.g., preventing recruiters from falling back to manual scheduling).

- Metrics: Track volume of support tickets related to process failure vs. system error to refine training and documentation.