# Project Budgeting Plan: GlobalConsult Recruitment System Optimization (GBP)

This budget plan provides a high-level estimate of the financial commitment required for the ATS implementation project, expressed in British Pounds (£).

## 1. Budget Summary (Conceptual Estimate)

| Cost Type | Definition | Estimated Total Range (Conceptual) | Notes |
| --- | --- | --- | --- |
| CAPEX (One-Time) | Implementation services, data migration, customization, and internal resource effort. | £200,000 - £320,000 | Covers all setup and configuration activities. |
| OPEX (Annual Recurring) | Software licensing, AI/Premium module fees, and ongoing API maintenance. | £60,000 - £96,000 | Costs will recur annually and scale with user/applicant volume. |
| Total Project Cost (Year 1) | CAPEX + First Year OPEX | £260,000 - £416,000 | Provides a complete picture of the initial investment. |

## 2. Detailed Budget Breakdown

### I. Software & Licensing (Primarily OPEX)

This covers the cost of the technology platform itself, which is a recurring subscription model.

| Cost Item | Type | Allocation | Estimated Cost Range | Rationale |
| --- | --- | --- | --- | --- |
| ATS Core Subscription | OPEX | Annual | £40,000 - £64,000 | Licensing based on number of user seats (Recruiters) and/or annual applicant volume. |
| AI Screening Module | OPEX | Annual | £12,000 - £20,000 | Premium feature required for automated scoring and ranking (US 1.2), often an add-on fee. |
| Automated Scheduling Tool | OPEX | Annual | £4,000 - £8,000 | Module or API fee to integrate with Outlook/Teams (US 1.4, 1.5). |
| Total License | OPEX |  | £56,000 - £92,000 |  |

### II. Implementation Services (CAPEX)

This covers the external vendor support required to configure, customize, and integrate the system.

| Cost Item | Type | Phase | Estimated Cost Range | Rationale |
| --- | --- | --- | --- | --- |
| Vendor Professional Services | CAPEX | Planning, Execution | £96,000 - £160,000 | Fees for system configuration, workflow setup, and general project management support. |
| HRIS Integration (API) | CAPEX | Execution | £32,000 - £56,000 | Custom development work to build the secure, reliable API connection to EmployeeCentral (US 2.3). |
| Data Migration Services | CAPEX | Execution | £16,000 - £32,000 | Service costs for cleaning, mapping, and migrating data from old ATS and spreadsheets. |
| Total Services | CAPEX |  | £144,000 - £248,000 |  |

### III. Internal Resource Costs (CAPEX)

This covers the time investment from internal GlobalConsult staff, which is crucial for project success.

| Cost Item | Type | Phase | Estimated Cost Range | Rationale |
| --- | --- | --- | --- | --- |
| Dedicated Project Manager | CAPEX | Initiation - Deployment | £24,000 - £40,000 | Cost of internal PM time (estimated 50% allocation for 6 months). |
| IT/Compliance SME Time | CAPEX | Planning, Testing | £16,000 - £24,000 | Time spent by IT on API specification, security review, and Compliance on auditability sign-off (US 1.3, 3.4). |
| Recruiter/HR Leadership SME Time | CAPEX | Planning, Testing | £8,000 - £16,000 | Time spent defining requirements, UAT, and providing feedback on workflows. |
| Total Internal | CAPEX |  | £48,000 - £80,000 |  |

### IV. Change Management & Training (CAPEX)

This covers all activities required for successful user adoption, as outlined in the Change and Adoption Plan.

| Cost Item | Type | Phase | Estimated Cost Range | Rationale |
| --- | --- | --- | --- | --- |
| Training Materials Development | CAPEX | Planning | £4,000 - £8,000 | Production of role-based materials (Recruiter, Hiring Manager dashboards) and video tutorials. |
| Hypercare Support Staffing | CAPEX | Deployment | £4,000 - £8,000 | Budget for additional temporary support or overtime for internal SMEs during the first 30 days post-Go-Live. |
| Total Adoption | CAPEX |  | £8,000 - £16,000 |  |

## 3. Financial Justification & ROI

The expenditure is justified by achieving the strategic KPIs:

- Reduction in Cost-per-Hire: By eliminating manual screening and scheduling (Recruiter time waste), the total cost of processing each applicant is expected to fall significantly.

- Revenue Impact: Reducing Time-to-Hire by 30% ensures client-facing roles are staffed faster, directly mitigating the strategic liability that recruitment delays cause to client delivery and revenue.

- Risk Mitigation: The investment in compliance features (GDPR, Auditable AI) mitigates the financial and reputational risk associated with a security or legal breach.