GlobalConsult - PROJECT SCOPE

The project is centered on implementing a centralized, automated, and scalable Applicant Tracking System (ATS) to replace fragmented, manual processes and directly support GlobalConsult's aggressive strategic growth.

### In-Scope Items

This project is confirmed to include the following key areas:

#### System Implementation & Core Features

- ATS Selection and Implementation: Full selection, configuration, and implementation of a new, central Applicant Tracking System (ATS).

- AI-Powered Screening: Implementation of features for AI-powered resume screening based on key skills and criteria set by the Hiring Manager.

- Automated Scheduling: Integration of the system with Outlook/Teams to enable automated interview scheduling.

#### Integrations & Data Management

- HRIS Integration: Integration of the new ATS with the existing EmployeeCentral HRIS for automated data push when a candidate is marked as "Hired".

- Centralized Data: Ensuring the new system becomes the one place to see all candidate information, recruiter notes, and manager feedback.

- Data Migration: Migration of historical, fragmented candidate data from the old ATS and critical local spreadsheets.

#### Compliance, Security, and Reporting

- GDPR Compliance: Configuration to meet GDPR compliance standards, including automatic data retention/deletion policies.

- Security & Access Control: Implementation of robust, secure API and role-based access control with full audit logs.

- Real-Time Analytics: Design and implementation of real-time reporting dashboards for key KPIs, including time-to-fill and offer-acceptance rate.

### Out-of-Scope Items

These items are explicitly excluded to manage the project scope and ensure timely delivery:

- HRIS (EmployeeCentral) Replacement or Major Upgrade: This project focuses solely on the recruitment system and its integration with the existing EmployeeCentral system.

- Payroll or Compensation System Integration: Integration is limited to the HRIS, calendar tools (Outlook/Teams), and necessary job boards/LinkedIn.

- Redesign of Existing Company Website: The project is limited to the ATS functionality, including the candidate application portal, but not the aesthetic or structure of the main company website.

- Custom Algorithm Development: Utilizing the commercial, out-of-the-box (COTS) AI screening capabilities of the selected ATS; custom algorithm development is not included.

- Post-Go-Live Organizational Structure Changes: Any changes to job descriptions, team sizing, or internal reporting lines resulting from process automation are outside the system implementation scope.

- Change Management for Non-Recruitment Teams: While Hiring Managers will be trained, the primary change management effort targets HR, Recruiters, and IT.

Project Deliverables by Phase

### Initiation Phase

- Project Charter/Scoping Document: Formal authorization and confirmation of project scope (this document).

- Stakeholder Interview Summary: Formal documentation of all pain points, needs, and objectives (completed).

- High-Level Business Requirements Document (BRD): Document outlining the "what" of the solution, focusing on business needs and functional requirements.

- ATS Vendor Evaluation Criteria & Shortlist: Defined selection matrix based on required features (AI, scheduling, GDPR, API).

### Planning Phase

- Final ATS Vendor Selection: Selection of the commercial system that best meets the business requirements and integration needs.

- Detailed Design Specifications: Document outlining the "how" of system configuration, including workflow maps and API specifications for integration points.

- Data Migration Strategy: A clear plan for extracting, cleansing, and loading critical historical candidate data.

- Change Management & Training Plan: A strategy for user adoption and a schedule for training all user groups (Recruiters, Hiring Managers, IT).

### Execution Phase

- System Configuration (Development Environment): Setup and configuration of the ATS workflows, user roles, security, and compliance settings (GDPR, audit logs).

- Integration Development: Creation and unit testing of API connections between the ATS, EmployeeCentral, and Outlook/Teams.

- Dashboard/Reporting Development: Build-out of the real-time KPI dashboards for all stakeholder groups.

- Data Migration Scripts: Developed and tested scripts for the bulk transfer of historical data.

### Testing Phase

- Integration Test Report: Verification that the ATS successfully transfers data to the HRIS and correctly manages automated scheduling.

- User Acceptance Testing (UAT) Completion: Formal sign-off from all user groups that the core workflows function as required.

- Compliance & Auditability Report: Verification that the system meets all GDPR and EEO/Bias requirements, proving the auditable nature of the AI screening logic.

- Final Training Delivery: Completion of comprehensive training for all end-users.

### Deployment Phase

- Production System Go-Live: Formal launch of the new ATS to all GlobalConsult users.

- Cutover & Hypercare Support: A dedicated period of intense, elevated support post-launch to quickly resolve any immediate operational issues.

- Post-Implementation Review (PIR): A formal review 3 months post-launch to measure initial success against the target KPIs: Time-to-Hire cut by 40% and Candidate Satisfaction increased by 20%.

- Final Project Closure Report: Documentation of lessons learned and formal project sign-off.

STAKEHOLDER METRICS

| STAKEHOLDER METRICS |  |  |  |  |
| --- | --- | --- | --- | --- |
| Stakeholder Group | Key Goal/ Interest | Key Pain Points | Desired Solution / Features | Influence / Impact |
| Executive Leadership | Global expansion and increasing market share. Need Speed and Scalability. | Recruitment is a strategic liability; delays impact client delivery and revenue. Losing top-tier candidates. | Time-to-Hire cut by 40%. Must handle a 30% increase in applicant volume YOY. | High Influence/High Impact (Sets strategic direction, defines success KPIs |
| HR Leadership / Managers | Improving efficiency and reducing manual hours. Need real-time visibility and analytics | Manual Resume Screening is the single biggest bottleneck. Interview Scheduling is a close second. Lack of real-time reporting. | A dashboard to know why candidates drop out and which sources are best. Needs data without manual cross-referencing | High Influence/High Impact (Owns the process and defines functional needs |
| Recruiters / TA specialists | Reducing time spent on fragmented, manual tasks | Data is fragmented across email, old ATS, and spreadsheets. Manual screening takes the most time (hundreds of times a day). Scheduling is a nightmare that can take a week | AI Screening to show Top 20 matches. Automated Scheduling. A Central System (ATS) integrated with Outlook and HRIS. | Medium Influence/High Impact (Primary daily users, their workflow efficiency is central to the project goal |
| Hiring Managers | Faster hiring decisions and better candidate quality | Takes too long (a week or more) to see initial resumes. The scheduling back-and-forth is the worst part. Inconsistent candidate quality | A dashboard to log in, see candidates, and click 'Yes' or 'No' with feedback. Need to see the AI's matching score and recruiter notes | Medium Influence/High Impact (Key decision-makers whose participation speeds or delays the process |
| IT/ systems Administrators | Ensuring technical infrastructure, security, and integration needs are met | Candidate data is fragmented across unsupported systems and local data sources | A robust, secure API. The system must be GDPR compliant. Automated data push to EmployeeCentral | High Influence/Medium Impact (Gatekeepers for technical feasibility, security, and compliance |
| HR Operations & Compliance | Ensuring compliance with law, process, and fairness | Significant concerns about the AI screening tool being a 'black box'. Need to comply with EEO and anti-discrimination laws | AI logic must be transparent and auditable to defend against bias claims. Automated enforcement of data retention policies | High Influence/Medium Impact (Can halt implementation if compliance requirements are not met |
| Candidates (External) | A smooth and transparent recruitment process | Described the experience as "Frustrating". Long periods of "silence" after submission. Scheduling was manual and chaotic | Automated updates at each stage. Timely, clear communication, and transparency | Low Influence/High Impact (No direct control, but their satisfaction is a key KPI and impacts the employer brand. |