EXECUTIVE SUMMARY

The GlobalConsult recruitment process is a strategic liability that severely hampers the company's global expansion, revenue, and reputation. The current system is plagued by manual, fragmented, and inefficient workflows, resulting in excessive time-to-hire, high cost-per-hire, and a damaging, poor candidate experience. This project aims to deliver a fast, data-driven, scalable, and compliant Applicant Tracking System (ATS) that directly supports aggressive business growth objectives.

### Problem Statement

The current recruitment process is slow, expensive, inconsistent, and fragmented. Manual tasks like resume screening, interview scheduling, and data re-entry into the HRIS create significant bottlenecks. The lack of real-time analytics and a centralized system prevents HR and Executives from making informed, timely decisions. This delays client delivery and results in losing top-tier candidates to competitors.

### Key Objectives (Confirmed Boundaries)

The core objective is to deliver a new recruitment system that focuses on Speed and Scalability. The project is confirmed to include:

- Implementing a central Applicant Tracking System (ATS).

- Integrating the new ATS with the existing EmployeeCentral HRIS.

- Integrating the new ATS with Outlook/Teams for automated scheduling.

- Implementing features for automated resume screening (AI Screening).

- Ensuring GDPR compliance and EEO/auditable bias-prevention logic.

Project Goals

- Streamline Workflows: Automate manual bottlenecks like screening and scheduling.

- Centralize Data: Create a single, secure platform for all candidate data and feedback.

- Enhance Decision-Making: Provide real-time reporting and analytics dashboards for all stakeholders.

- Improve Experience: Deliver a smooth, transparent candidate journey with timely communication.

## Solution Analysis

### Current State

The current recruitment process is highly manual, inconsistent, and fragmented.

- Recruiters spend excessive time on manual resume screening (reading every single application) and playing email tag for interview scheduling.

- Data is scattered across a shared email inbox, an ancient ATS, local spreadsheets ("master 'Tracking' Excel file"), and individual Outlook inboxes.

- Hiring Managers experience delays (a week or more to see initial resumes) and find the scheduling back-and-forth disruptive. They receive candidates as a "stack of PDFs".

- Candidates describe the experience as "frustrating" with long periods of silence and poor, untimely communication.

- HR Leadership lacks real-time visibility , requiring manual cross-referencing of spreadsheets to pull basic metrics.

### Root Cause

The core root cause is a reliance on manual human effort within a fragmented, non-integrated technology landscape.

- Technological Debt: An old, unsupported ATS and the lack of a central system force data into silos (spreadsheets, email inboxes).

- Absence of Automation: The two biggest time sinks—manual resume screening and interview coordination—have no automated support.

- Poor Integration: The lack of integration between the recruitment tools and the HRIS/calendar tools necessitates error-prone, manual data re-entry.

- Lack of Governance: Inconsistent data tracking and the lack of auditable/transparent processes create compliance and performance risks.

## Solution Approach

### Phase 1: Discovery & System Selection

- Finalize the detailed Business Requirements Document (BRD) using interview insights.

- Evaluate and select a new, scalable ATS based on requirements for AI screening, auto-scheduling, GDPR compliance, and a robust API.

- Define the data migration strategy from the old ATS and spreadsheets

### Phase 2: Implementation & Integration

- Implement the selected ATS, ensuring GDPR-compliant role-based access control and audit logging.

- Develop and test bi-directional integrations:

- ATS EmployeeCentral HRIS (for automatic employee profile creation).

- ATS Outlook/Teams (for automated interview scheduling).

- Configure AI screening with a focus on auditable and transparent logic to meet compliance requirements.

### Phase 3: Process Optimization & Deployment

- Redesign the end-to-end recruitment workflow to leverage automation features (e.g., job posting, screening, scheduling, offer generation).

- Develop real-time analytics dashboards for Executives, HR Leaders, and Hiring Managers.

- Develop and implement automated candidate communication workflows for timely updates and a better candidate experience.

- Conduct comprehensive training for all user groups (Recruiters, Hiring Managers, IT).

SUCCESS METRICS

| Success Measures- Metric | Target Improvement | Stakeholder View |
| --- | --- | --- |
| Time-to-Hire | Cut by at least 30% | Executive/HR Leadership |
| Candidate Satisfaction | Increase by at least 20% | Executive/HR Leadership |
| Cost-per-Hire | Significant reduction | Executive/HR Leadership |
| Scability | Must handle a 30% increase in applicant volume YOY without extra recruiters | Executive Leadership |
| Data Visibility | Real-time reporting on key metrics (e.g., offer-acceptance rate, source-of-hire) | HR Leadership |